Vampires vs. Zombies Text Adventure (Python)

Phase 1 Project Plan / Closeout Summary

Project Owner: Nicholas Brown
Project Type: Portfolio / Learning Project (Game + Data Design)
Phase: Phase 1 (Completed)
Primary Platform: Terminal (Python)

1. Purpose and Objective

Build a playable text-based adventure game prototype in Python and design a scalable “world content” system using spreadsheets so the game world (rooms, directions, items, enemies, storyline) can be expanded without constantly rewriting code.

2. Phase 1 Scope

In Scope (Phase 1)

- Create a working terminal game loop in Python.

- Implement basic navigation between rooms using N/E/S/W directions.

- Provide descriptions of locations and directional descriptions.

- Implement basic commands (movement, inspect/examine, inventory, take/get item, use item).

- Implement a basic inventory system.

- Add enemy presence in certain rooms (zombie/vampire).

- Define basic combat resolution using item/weapon requirement logic.

- Create a structured content/data model in Excel to represent the world:

  - room list, directions, descriptions, items, enemies, storyline, and a visual map/legend.

Out of Scope (Phase 1)

- Player health system and non-lethal combat (random damage).

- “Back” command (room history navigation).

- Robust command parsing and error handling.

- Modular codebase split into multiple Python modules.

- Automated data loading from Excel/JSON into the game engine.

- Save/load functionality.

- Text-to-speech (TTS) audio pipeline and any UI/visual interface.

3. Deliverables Produced (Phase 1 Outputs)

3.1 Working Python Prototype

A functional terminal-based text adventure that supports:

- Room movement via directions

- Room inspection/exploration text

- Inventory management

- Item pickup and item usage

- Enemy encounters (vampire/zombie)

- Win/lose conditions (prototype-level)

3.2 World Data Model (Excel Workbooks)

A structured set of spreadsheets representing the game world content. Key worksheets include:

- Rooms: Canonical list of room names (source of truth for room keys)

- Directions: Room-to-room exits (North/East/South/West)

- Descriptions: Directional descriptions for each room

- Flashlight: Hidden descriptions or reveals intended for flashlight usage

- Items: Room item placement (example: starting room contains knife and bat)

- Enemy: Enemy presence per room (zombie/vampire)

- Storyline: Narrative entries (SL#) for future story triggers/cutscenes

- Map: Visual layout and a legend capturing intended mechanics/triggers

- Entry Message / Friendly: Placeholders for future expansions (arrival messages, NPCs)

4. Approach and Design Notes

4.1 Game Engine (Phase 1)

- Game logic was implemented in a single Python script to reach a playable prototype quickly.

- The world structure is conceptually built around a room dictionary that contains:

  - descriptions

  - directions/exits

  - items

  - enemy status/logic

  - special inspection/flashlight text (planned/partial)

4.2 Data-Driven Planning

- Phase 1 captured the long-term vision: separating “content” from “logic.”

- Excel sheets were used to design and document the world so future updates can be made by editing data rather than editing Python structures directly.

- The map/legend also documents intended trigger behavior (example concepts: enemy appears after inspect or flashlight use in certain rooms).

5. Milestones Completed (Phase 1)

- Initial playable loop (input → interpret command → update state).

- Room navigation implemented and tested across a multi-room world.

- Inventory system implemented with item placement per room.

- Enemy placement added across multiple rooms.

- Excel “world database” created to organize the full map and content.

- Storyline blocks drafted to support future narrative progression.

- Visual map created to support design and debugging.

6. Known Limitations / Technical Debt (Phase 1)

- World content exists in Excel but is not yet loaded automatically by the game engine (manual duplication risk).

- Prototype combat resolution is binary (correct item = win; incorrect = instant fail/death in the early version).

- Command parsing is basic and can be expanded for better usability and error messages.

- Monolithic single-file structure makes maintenance harder as features grow.

- Potential for mismatched names/keys between rooms and directions if content is edited manually.

7. Success Criteria for Phase 1 (Met)

- The game runs end-to-end in terminal and is playable.

- A complete world design exists in structured spreadsheets.

- The project has a clear roadmap for Phase 2 improvements (systems, structure, and data-loading).

8. Phase 2 Handoff (Planned Next Steps)

Phase 2 is intended to upgrade the prototype into a more stable, scalable engine:

- Add player health (start at 100) with random damage on attacks (no instant death).

- Add status command (health, location, inventory).

- Add back command using room history.

- Convert Excel world data into JSON and load the world from JSON automatically.

- Add a validation script to detect broken room links, missing rooms, and invalid values.

- Create an output wrapper (say()) to centralize text output and prepare for future TTS and UI integration.

9. Repository Packaging (Portfolio Plan)

Recommended repo structure for presenting Phase 1:

- /src —Text Adventure 1.0

- /docs — Phase documentation (this doc + Phase 2 plan)

- README.md — overview + how to run + commands + roadmap

- LICENSE — open-source license (MIT recommended for portfolio code)