Text Adventure (Python)

Phase 2 Project Plan (Implementation Plan)

Project Owner: Nicholas Brown
Repo: Text-Adventure-2025
Phase: Phase 2 (In Progress)
Primary Goal: Build a stable, data-driven engine and prepare the project for future audio (TTS) and UI expansion.

1. Phase 2 Objective

Phase 2 upgrades the Phase 1 prototype into a more professional, maintainable project by adding player state (health), non-lethal combat (random damage), improved navigation (back/history), improved command parsing and error handling, and moving toward a data-driven world (JSON). Phase 2 also introduces a TTS-ready content workflow by preparing speech lines and audio filenames.

Phase 2 notes

2. Scope (What’s Included in Phase 2)

2.1 Gameplay Systems (Player State + Combat)

- Player health system

  - Player starts at 100 health

  - Damage reduces health as a running total

Phase 2 notes

- Random damage on enemy attacks

  - Enemy attacks reduce health (example ranges: 5–10 damage or similar)

Phase 2 notes

  - Replace instant-death prototype logic with survivable combat

- Status command

  - Add a status command that shows:

    - current health

    - current room/location

    - inventory

Phase 2 notes

- Back command

  - Add a back command that returns the player to the previous room using room history

Phase 2 notes

- Starting equipment

  - Player starts with knife and bat

Phase 2 notes

- Health packs

  - Health packs restore +20 health

  - Health packs are revealed with flashlight logic (planned mechanic)

Phase 2 notes

2.2 Command Parsing Improvements

- Normalize user input using:

  - strip().lower()

Phase 2 notes

- Parse commands into verb + object:

  - go north → verb = go, object = north

  - pick up knife → verb = pick, object = knife

Phase 2 notes

- Use a command dispatch dictionary for clean handling:

  - handlers = {"go": handle_go, "inspect": handle_inspect, ...}

Phase 2 notes

2.3 Error Handling (Stability)

Improve resilience so the game does not crash and guides the user:

- Invalid inputs / unknown commands

Phase 2 notes

- Missing items (attempting to use/pick up an item not present)

Phase 2 notes

- Unexpected commands and edge cases

- Random roll responses (example: varied combat text feedback)

Phase 2 notes

2.4 Code Organization (Python II Concepts)

Phase 2 refactors the single-file prototype into a maintainable structure:

Convert Rooms into Classes

Create a Room class containing:

- name

- description

- items

- directions/exits

- location metadata

- enemy

- hidden enemies / hidden descriptions

Phase 2 notes

Create a Player Class

Create a Player class containing:

- inventory

- player health

- room history

Phase 2 notes

Split Game Into Modules

Refactor into multiple Python files to separate logic and promote reuse. Proposed modules:

- rooms.py

- player.py

- game.py

- items.py

- combat.py

Phase 2 notes

3. Data-Driven Content Plan (JSON)

Phase 2 begins converting the world from spreadsheet-defined content into JSON for consistent loading and scalability.

- Prepare Excel files for JSON export/storage

Phase 2 notes

- Design JSON structure for:

  - rooms

  - items

  - enemies

  - optional: speech lines / TTS metadata

4. TTS Preparation Plan (Foundation Work)

Phase 2 prepares the project for TTS integration (audio generation later):

- Update Excel content to include TTS filenames for speech lines

Phase 2 notes

- Prepare code to support TTS workflow (non-audio first)

- Complete speech lines (narration text blocks)

- Feed lines into TTS (process step)

- Save generated clips separately (demo pack kept small in repo)

Phase 2 notes

5. Testing Plan (Unit Tests)

Phase 2 adds basic unit testing to validate game logic and world integrity. Planned tests include:

Phase 2 notes

- Every room exit points to a real room

- back returns to the previous room correctly

- Healing never exceeds max health (100)

- Damage reduces health correctly

Target: 5–10 unit tests to establish reliable behavior.

6. Optional Enhancements (If Time Permits)

These are “nice to have” Python II enhancements and may be included if time allows:

Phase 2 notes

- Logging (logging) for debugging and world-load visibility

- Type hints for readability (example: def load_world(path: str) -> dict:)

- dataclasses for Room/Enemy structures

- Save/Load system (later): save_game.json storing player state

7. Milestones and Deliverables

Milestone 1 — Core Gameplay Systems

Deliverables:

- Health = 100

- Random enemy damage

- Status command

- Back command

- Starting items (knife + bat)

- Health pack +20 (flashlight reveal mechanism if implemented)

Milestone 2 — Refactor to Classes + Modules

Deliverables:

- Room class + Player class implemented

- Code split into modules (rooms/player/combat/game/items)

- Game still runs end-to-end

Milestone 3 — JSON World Foundation

Deliverables:

- JSON format drafted

- Loader reads JSON into room objects/dict

- Basic validation checks

Milestone 4 — TTS Prep + Transcript Outputs

Deliverables:

- Speech lines cleaned and organized

- TTS filenames added to data

- Transcript export or “speech line list” output ready for ElevenLabs

Milestone 5 — Tests

Deliverables:

- 5–10 unit tests passing

- Testable checks for room links/back/healing/damage

8. Definition of Done (Phase 2 Complete)

Phase 2 is considered complete when:

- The game is playable without crashes

- Player health, damage, status, and back/history are implemented and correct

- Code is organized into modules and uses Room/Player classes

- JSON world groundwork exists (structure + loader, at minimum)

- TTS speech lines + filenames are organized and exportable

- Basic unit tests exist and pass reliably

Phase 2 notes

9. Out of Scope (Explicitly Not Phase 2)

- Full UI / visuals (reserved for Phase 3 dream)

- Full production audio library (repo will contain only a small demo set)

- Advanced combat systems (enemy health bars, complex AI)

- Full save/load feature (optional later)